DEPI GRADUATION PROJECT

QA & Manual Testing Project Plan

| Project Type | Manual Testing + API Testing + Data Base Testing + Automation Testing |
| --- | --- |
| Methodology | ISTQB + Agile Scrum (4 Sprints) |
| Duration | 12 Weeks |
| Team Size | 5 Members |
| Date | April-July 2026 |

# 1. Project Overview

## 1.1 Objective

The primary objective of this project is to design, develop, and implement a comprehensive testing framework that ensures end-to-end validation of a web application. This graduation project will demonstrate proficiency in:

- Multi-layer Testing: Functional validation across UI, API, and Database layers.

- Agile Methodology: Applying Scrum practices, including sprints, standups, and retrospectives.

- Automation Evolution: Transitioning from manual exploratory testing to a scalable automation framework using industry-grade tools.

- Continuous Quality: Integrating performance testing and CI/CD pipelines to ensure software stability.

## 1.2 Applications Under Test

| Layer | Application / System | Purpose | URL / Source |
| --- | --- | --- | --- |
| UI (Manual & Automation) | Lambda Test E-commerce Playground | Comprehensive e-commerce testing (Manual & Selenium) | https://ecommerce-playground.lambdatest.io/ |
| API | Fake Store API | RESTful API validation (CRUD & Auth) | fakestoreapi.com |
| Database | MySQL (Northwind) | Validating data integrity and complex queries | Sample DB via MySQL Workbench |
| Performance | Lambda Test E-commerce Playground | Load and Stress testing using JMeter | https://ecommerce-playground.lambdatest.io/ |

## 1.3 Scope

- Manual functional testing of all website modules

- API testing of Fake Store API using Postman (CRUD + Authentication)

- Bug reporting, retesting, and regression testing

- Test documentation: Plan, Cases, Execution Log, Bug Reports, Summary Report

- Database testing

- Selenium UI automation

- JMeter performance testing

- Jenkins CI/CD pipeline

## 1.4 Tool Stack

| Category | Tool | Purpose |
| --- | --- | --- |
| Test Management | Jira | Agile board management, bug tracking, and sprint planning. |
| API Testing | Postman & Newman | API request execution and automated HTML reporting. |
| UI Automation | Selenium with Java | Scripting automated tests using the Page Object Model (POM). |
| BDD Framework | Cucumber | Writing Gherkin feature files for readable test scenarios. |
| Database Testing | MySQL | Executing SQL queries to verify backend data. |
| Performance Testing | JMeter | Analyzing system behavior under heavy load. |
| CI/CD Pipeline | Jenkins | Continuous integration for automated test execution. |
| Version Control | GitHub | Managing code repository, branching, and collaboration. |
| Documentation | Google Suite | Collaborative writing of Test Plans and Summary Reports. |

# 2. Team Structure & Responsibilities

The testing tasks are distributed among the team members based on the application modules to ensure full coverage across all testing layers.

2.1 Manual Testing Responsibilities

Focuses on functional, exploratory, and UI/UX testing

| Member | Role | Assigned Modules |
| --- | --- | --- |
| Mohammed | Team Leader | Shopping Cart & Checkout |
| Khaled | QA Tester | Authentication & Account Management |
| Shorouk | QA Tester | Home Page & Global Navigation |
| Yara | QA Tester | Search & Advanced Filtering |
| Ahmed | QA Tester | Product Interaction & Order Management |

2.2 API Testing Responsibilities

Focuses on RESTful API validation using Postman & Newman.

| Member | Role | Assigned API Endpoints / Scenarios |
| --- | --- | --- |
| Mohammed | Team Leader | Auth & Token Validation + Framework Review |
| Khaled | QA Tester | Products Retrieval (GET /products) |
| Shorouk | QA Tester | Products Management (POST/PUT/DELETE) |
| Yara | QA Tester | Cart Operations |
| Ahmed | QA Tester | Users & Orders Retrieval |

2.3 Database Testing Responsibilities

Focuses on SQL queries and data integrity validation (MySQL).

| Member | Role | Assigned Database Tasks |
| --- | --- | --- |
| Mohammed | Team Leader | DB Schema Validation + Setup Coordination |
| Khaled | QA Tester | Basic CRUD Operations & Verification Queries |
| Shorouk | QA Tester | Constraints & Data Integrity Validation |
| Yara | QA Tester | Complex Joins & Relationship Testing (Northwind) |
| Ahmed | QA Tester | Transactional Data Verification & History |

2.4 Automation Testing Responsibilities

Focuses on Selenium scripts using the Page Object Model (POM).

| Member | Role | Assigned Automation Scenarios |
| --- | --- | --- |
| Mohammed | Team Leader | Framework Architecture (Base Pages) + Critical Checkout Flow Scripts |
| Khaled | QA Tester | Login, User Registration, and Profile Update Scripts |
| Shorouk | QA Tester | Mega Menu Navigation and Promotional Banner Interaction Scripts |
| Yara | QA Tester | Global Search and Dynamic Product Filtering Scripts |
| Ahmed | QA Tester | Product Comparison, Wishlist, and Order History Retrieval Scripts |

2.5 Performance Testing Responsibilities

Focus on load and stress testing using JMeter.

| Member | Role | Assigned Performance Scenarios |
| --- | --- | --- |
| Mohammed | Team Leader | Test Plan Design & Workload Modeling |
| Khaled | QA Tester | Stress Testing for Authentication Flow |
| Shorouk | QA Tester | Scalability Testing for Home Page & Banners |
| Yara | QA Tester | Endurance Testing for Search & Browsing |
| Ahmed | QA Tester | Volume Testing for Large Data/Orders |

# 3. Features to Test — Lambda Test E-commerce Playground

The following modules will be tested across Manual, Automation, and Performance layers:

Module 1 — Authentication & Account

- Register a new account with all required fields.

- Login with valid/invalid credentials.

- "Forgotten Password" functionality and email recovery.

- My Account dashboard: Managing Address Book and Newsletter subscriptions.

Module 2 — Home Page & Global Navigation

- Mega Menu: Verifying all categories and sub-categories navigation.

- Top Deals & Sliders: Testing the functionality of promotional banners.

- Blog Section: Ensuring blog posts and categories load correctly.

- Language/Currency: Verifying the UI updates when switching settings.

Module 3 — Search & Advanced Filtering

- Global Search: Testing search by keyword and category.

- Product Filtering: Filtering by Brand/Manufacturer and Price range.

- Availability Filter: Sorting by "In Stock" vs "Out of Stock" items.

- Sorting: Sorting results by Name, Price, and Rating.

Module 4 — Product Interaction

- Product Comparison: Adding multiple items to the comparison tool.

- Wishlist: Saving items to the user's wishlist for later purchase.

- Product Details: Verifying image zoom, descriptions, and related products.

- Quick View: Testing the product preview modal without leaving the page.

Module 5 — Shopping Cart & Checkout

- Cart Management: Adding/Removing items and updating quantities.

- Vouchers & Gifts: Applying Coupon codes and Gift Certificates.

- Checkout Options: Testing "Guest Checkout" vs. "Returning Customer" flow.

- Payment & Shipping: Validating billing details, shipping methods, and final order confirmation.

Module 6 — Order Management

- Viewing Order History and specific order details.

- Tracking Reward Points and Transaction history.

- Checking "Downloads" for digital products (if applicable).

# 4. API Testing — Fake Store API

## 4.1 Why Fake Store API

Fake Store API was selected over ReqRes and Trello API because its domain (products, carts, users, orders) maps directly to the Lambda Test e-commerce theme. This creates a coherent, unified project story across the UI and API testing layers.

## 4.2 API Test Cases

| TC ID | Endpoint | Test Scenario | Expected Result | Method |
| --- | --- | --- | --- | --- |
| API-01 | GET /products | Get all products | 200 + array | GET |
| API-02 | GET /products/{id} | Valid product ID | 200 + object | GET |
| API-03 | GET /products/{id} | Invalid product ID | 404 or null | GET |
| API-04 | GET /products/categories | Get all categories | 200 + array | GET |
| API-05 | POST /products | Add new product — valid body | 200 + new item | POST |
| API-06 | PUT /products/{id} | Update product — all fields | 200 + updated | PUT |
| API-07 | PATCH /products/{id} | Partial update — single field | 200 + changed | PATCH |
| API-08 | DELETE /products/{id} | Delete existing product | 200 response | DELETE |
| API-09 | GET /carts/user/{id} | Get cart for valid user | 200 + cart data | GET |
| API-10 | POST /carts | Add item to cart | 200 + cart | POST |
| API-11 | POST /auth/login | Valid username + password | 200 + token | POST |
| API-12 | POST /auth/login | Invalid credentials | Error response | POST |
| API-13 | POST /users | Register new user — valid body | 200 + user ID | POST |
| API-14 | GET /users/{id} | Get user by valid ID | 200 + user data | GET |
| API-15 | GET /orders | Get all orders | 200 + array | GET |

# 5. Database Testing — SQL (MySQL)

5.1 Objective

The goal of database testing is to ensure data integrity, validate business logic at the back-end, and verify that the data stored in the database matches the expected results after front-end operations.

5.2 Why Northwind Database?

Northwind was selected as the primary database for testing because it represents a complete trading system. It is ideal for practicing:

- Core CRUD Operations: Managing products, categories, and suppliers.

- Transactional Data: Tracking sales through Orders and Order Details.

- Complex Joins: Linking customers to their specific orders and the employees who processed them.

5.3 Database Test Cases

| TC ID | Category | Test Scenario | Expected Result |
| --- | --- | --- | --- |
| DB-01 | Connectivity | Verify connection to Northwind database. | Connection successful. |
| DB-02 | Retrieval | Fetch all records from the Employees table. | All employee data is displayed. |
| DB-03 | Filtering | Filter Products where UnitPrice is greater than 50. | Only premium products are shown. |
| DB-04 | Integrity | Insert a new Customer with an existing CustomerID. | Error: Duplicate Primary Key. |
| DB-05 | Join | Join Orders and Customers to show names for each order. | Order IDs are correctly paired with customer names. |
| DB-06 | Complex Join | Join Orders, Order Details, and Products to see item names per order. | Full order breakdown is visible with product titles. |
| DB-07 | CRUD | Update the ContactName for a specific supplier in Suppliers. | Data is updated accurately in the DB. |
| DB-08 | Aggregation | Count total number of orders placed in 1997. | Accurate count is returned. |

# 6. 12-Week Project Timeline

| Week | Sprint | Focus | Key Tasks | Deliverable |
| --- | --- | --- | --- | --- |
| 1 | Sprint 1 | Project Setup | Initialize Jira board, GitHub repo, and Google Drive. Finalize Test Plan . | Test Plan |
| 2 | Sprint 1 | Analysis | Perform exploratory testing on LambdaTest. Document Requirements and User Stories. | Requirement Doc |
| 3 | Sprint 1 | Test Design | Design comprehensive Manual Test Cases for all UI modules (Login, Cart, etc.). | Test Case Sheets |
| 4 | Sprint 2 | UI Execution | Execute Manual UI tests. Document defects in Jira with severity and priority. | Execution Log |
| 5 | Sprint 2 | Bug Tracking | Perform Retesting of fixed bugs and initial Regression testing on UI modules. | Bug Reports |
| 6 | Sprint 2 | API Testing | Create Postman collections for Fake Store API and generate Newman reports. | Postman Collection |
| 7 | Sprint 3 | DB Planning | Set up Northwind database. Map DB tables to UI features and write SQL test cases. | SQL Test Cases |
| 8 | Sprint 3 | DB Execution | Execute SQL queries (CRUD, Joins) to validate backend data integrity. | DB Execution Log |
| 9 | Sprint 3 | Performance | Execute Load/Stress tests using JMeter for critical flows. | JMeter Results |
| 10 | Sprint 4 | Automation Design | Set up Selenium with Java framework and write BDD Feature Files. | Initial Framework |
| 11 | Sprint 4 | Automation Code | Develop and execute scripts. Integrate with Jenkins CI/CD pipeline. | Automation Scripts |
| 12 | Sprint 4 | Final Closure | Final regression run. Finalize Framework User Guide and Summary Report. | Final Report & Guide |

# 7. Required Documents

| # | Document | Tool | Contents |
| --- | --- | --- | --- |
| 1 | Test Plan & Roadmap | Google Docs | Project scope, schedule, team roles, and entry/exit criteria. |
| 2 | Requirements & User Stories | Google Docs / Jira | Functional requirements and user stories with clear acceptance criteria. |
| 3 | Manual Test Cases & Log | Google Sheets / Jira | Detailed test steps, expected results, and execution status per module. |
| 4 | Bug Reports | Jira | Defect logs including severity, priority, steps to reproduce, and screenshots. |
| 5 | API Test Collection & Reports | Postman & Newman | Exported Postman collections and automated Newman HTML reports. |
| 6 | DB Test Scripts (SQL) | MySQL Workbench | SQL query files (.sql) for Northwind CRUD, Joins, and integrity validation. |
| 7 | Automation Framework | Selenium (Java) / GitHub | Selenium scripts using POM and Cucumber BDD feature files. |
| 8 | Performance Test Scripts | JMeter | .jmx files and results for load and stress testing scenarios. |
| 9 | Test Completion Report | Google Docs | Final pass/fail statistics, bug metrics, and project closure summary (formerly Summary Report). |
| 10 | Framework User Guide | Google Docs | Instructions on how to set up, run, and maintain the automation suite. |
| 11 | CI/CD Pipeline Configuration | Jenkins | Jenkinsfile or pipeline script for continuous test execution and reporting. |

# 8. Entry & Exit Criteria

## 8.1 Entry Criteria (Prerequisites to start testing)

- Documentation: The Test Plan document is reviewed and approved by the team and instructor.

- Environment Setup: The Lambda Test demo site, Fake Store API, and MySQL database are accessible and stable.

- Test Design: Initial test cases for Manual, API, and Database layers are written and logged in Jira/Google Sheets.

- Tool Configuration: Required tools (Postman, JMeter, Selenium, Jenkins) are installed and environment variables are configured.

- Access Control: All team members have full access to the Jira board, GitHub repository, and shared Google Drive.

- Version Control: The GitHub repository is created with the agreed-upon folder structure for documentation and code.

## 8.2 Exit Criteria (Testing is considered complete when)

- Full Execution: 100% of all planned Manual, API, Database, and Automation test cases have been executed.

- Defect Resolution: All Critical and High-priority bugs are reported, resolved, and verified.

- Database Integrity: SQL results confirm that simulated business scenarios on Northwind DB meet the expected integrity rules

- Automation Stability: The Selenium/POM suite runs successfully through the Jenkins pipeline with a high pass rate.

- Performance Benchmark: JMeter results show the Lambda Test site maintains stability under defined load conditions.

- Archive Readiness: All project artifacts, including SQL scripts, JMX files, and automation code, are organized in the GitHub repository.

- Documentation Readiness: All 11 deliverables, including the Framework User Guide, are organized in the GitHub repository.

# 9. Agile Practices

## 9.1 Daily Standups (15 minutes max)

Each team member answers three questions:

- What did I work on yesterday?

- What will I work on today?

- Do I have any blockers?

## 9.2 Sprint Retrospectives (End of each sprint)

- What went well this sprint?

- What did not go well?

- What will we improve next sprint?

## 9.3 Jira Board Structure

Create 4 sprints in Jira matching the document. Use these issue types:

- Story — for user stories

- Task — for test case writing, setup, documentation

- Bug — for all defects found during execution

- Sub-task — for breaking large tasks into smaller pieces

# 10. GitHub Repository Structure

| Folder / File | Contents |
| --- | --- |
| /docs/ | Final versions of the Test Plan, Requirements Document, and Test Summary Report (PDF/Docx). |
| /manual-testing/ | Test Case sheets, Execution Logs, and finalized Bug Reports. |
| /api-testing/ | Postman Collection JSON files, Environment variables, and Newman HTML execution reports. |
| /db-testing/ | SQL script files (.sql) containing queries for CRUD operations, Joins, and data validation. |
| /automation-testing/ | Selenium automation source code following the Page Object Model (POM) and Cucumber BDD feature files. |
| /performance-testing/ | JMeter Test Plan files (.jmx) and generated performance result Dashboards. |
| /ci-cd/ | Configuration files for Jenkins pipelines and automated execution scripts. |
| /evidence/ | Screenshots and screen recordings of critical bug findings and test executions. |
| README.md | The landing page of the repo, including project overview, team members, tool stack, and instructions on how to run the tests. |
| .gitignore | Files and directories to be ignored by Git (e.g., local environment settings, temporary reports). |

# 11. Project Summary

| Item | Detail |
| --- | --- |
| Project Name | DEPI QA Graduation Project |
| Applications Under Test | Lambda Test (UI), Fake Store (API), and Northwind (Database). |
| Team Composition | 5 Members (1 Team Leader + 4 QA Testers). |
| Testing Scope | Full Spectrum: Manual, API, Database, UI Automation, and Performance. |
| Key Tool Stack | Jira, Postman, Selenium with Java, MySQL, JMeter, Jenkins, GitHub. |
| Core Deliverables | 11 Key Artifacts: From Test Plan to final Summary Report. |